ENDOSCOPIC STOMACH SIMULATION

3D Modeling Workflow Plan

Blender · 3D AI Studio · Unity

Submitted: May 2026

| 8 Anatomical Parts | 8 Weeks Total Timeline | 1 Week Per Part | ✓ Done Shell Status |
| --- | --- | --- | --- |

# Project Overview

The stomach shell has already been modeled. This plan covers the internal anatomical surface — generating each endoscopic landmark part-by-part using 3D AI Studio, then merging it into the existing shell in Blender. The final model will be exported to Unity for real-time endoscopic simulation.

Figure 1 — Endoscopic regions targeted for 3D mesh generation (color-coded by type)

# 8-Week Part-by-Part Workflow

Each week: collect reference endoscopy images → generate 3D mesh in 3D AI Studio → clean up in Blender → merge with shell. Repeat for each part before moving to the next.

| Week 1 1 week |  | Z-Line & Gastroesophageal Junction (GEJ) Duration: 1 week — image collect (2 days) · AI generate (2 days) · merge (1 day) Image sources: PubMed (NBK532268), gastropath.com.au, PMC10336909, ResearchGate [ Upload reference endoscopy image above ] |
| --- | --- | --- |
| Week 2 1 week |  | Cardia Region Duration: 1 week — image collect (2 days) · AI generate (2 days) · merge (1 day) Image sources: gastrotraining.com, ResearchGate MCE fig, StatPearls NBK532268 [ Upload reference endoscopy image above ] |
| Week 3 1 week |  | Fundus (Retroflexed View) Duration: 1 week — image collect (2 days) · AI generate (2 days) · merge (1 day) Image sources: PMC5731161 (ESGE), StatPearls, Radiology Key stomach chapter [ Upload reference endoscopy image above ] |
| Week 4 1 week |  | Gastric Body & Rugae Folds Duration: 1 week — image collect (1 day) · AI generate (3 days) · merge (1 day) Image sources: PubMed rugae EGD, ResearchGate MCE landmarks, gastrotraining.com [ Upload reference endoscopy image above ] |
| Week 5 1 week |  | Angulus / Incisura Angularis Duration: 1 week — image collect (2 days) · AI generate (2 days) · merge (1 day) Image sources: PubMed angulus EGD, Bazarbashi AoS fig 2, gastrotraining.com [ Upload reference endoscopy image above ] |
| Week 6 1 week |  | Pyloric Antrum Duration: 1 week — image collect (2 days) · AI generate (2 days) · merge (1 day) Image sources: PubMed antrum EGD, ResearchGate MCE fig, StatPearls NBK532268 [ Upload reference endoscopy image above ] |
| Week 7 1 week |  | Pylorus & Pyloric Sphincter Duration: 1 week — image collect (2 days) · AI generate (3 days) · merge (2 days) Image sources: PubMed pylorus EGD, absurgery.org EGD PDF, ResearchGate fig G [ Upload reference endoscopy image above ] |
| Week 8 1 week |  | Full Integration, Polish & Validation Duration: 1 week — seam audit (2 days) · materials/render (2 days) · validation + export (1 day) Image sources: All prior sources · Blender docs · ESGE PMC5731161 · Supervisor review [ Upload reference endoscopy image above ] |

# Notes & Conventions

Image sources: All reference images should be collected from PubMed, ResearchGate, and open-access gastroenterology resources. Prioritize clear, well-lit endoscopy photographs with minimal artefacts.

Merge rule: Always complete and validate the merge step before starting the next week's part. Do not move forward with a pending mesh issue.

Naming convention: Name every Blender object as PART_W[n]_[RegionName] (e.g. PART_W4_GastricBody) for easy Unity identification later.